## Slide 1
How to Prepare a PRD
For Vibe Coding
Week 3 Extra Material

## Slide 2
Why This Matters
Without a PRD:
You: "Build a todo app"
AI: Creates authentication, database, cloud sync, notifications...
You: "That's not what I wanted!"
With a PRD:
You: [Shares detailed PRD with Non-Goals]
AI: Creates exactly what you specified
You: "Perfect!"
AI cannot infer from omission. What you don't say, AI will invent.

## Slide 3
"AI reads your PRD and thinks: They didn't mention authentication... should I add it? They didn't mention a database... should I use one?"
WITHOUT Non-Goals: AI guesses (usually wrong) WITH Non-Goals: AI follows your explicit boundaries

## Slide 4
PRD Structure Overview
Section Purpose
Overview What/Who/Why - one sentence each
Core Features 3-5 MVP features only
Non-Goals What you WON'T build (CRITICAL!)
Technical Constraints Language, framework, dependencies
Success Criteria How we know it's done
Implementation Phases Step-by-step with verification
Agent Rules Always / Ask First / Never

## Slide 5
Section 1: Overview
Format: Simple table with What/Who/Why
## Overview
| What | A command-line todo app for managing tasks |
| Who | Developers who prefer terminal workflows |
| Why | Quick task management without leaving terminal |
Keep it to ONE sentence each. No paragraphs.

## Slide 6
Overview: Good vs Bad
BAD Overview:
What: An app
Who: Users
Why: To help them
(Too vague - AI will guess everything)
GOOD Overview:
What: A command-line expense tracker with monthly summaries
Who: Anyone who wants to track daily spending without a complex app
Why: Quick expense logging and simple reports from the terminal
(Specific - AI knows exactly what to build)

## Slide 7
Section 2: Core Features
Format: Numbered list, 3-5 features max, with examples
## Core Features (MVP)
1. Add Task: todo add "Buy groceries" -> Creates task with auto ID
2. List Tasks: todo list -> Shows all tasks with status
3. Complete Task: todo done 3 -> Marks task #3 as complete
4. Delete Task: todo delete 3 -> Removes task #3
Include command examples where applicable!

## Slide 8
Core Features: Good vs Bad
BAD Features:
1. Add things
2. Remove things
3. Make it work well (What does this mean?)
GOOD Features:
1. Add Task: todo add "text" -> Creates task with unique ID
2. List Tasks: todo list -> Shows: [ ] 1. Buy milk
3. Complete Task: todo done 3 -> Changes [ ] to [x]
4. Delete Task: todo delete 3 -> Removes with confirmation
(Specific commands and expected output)

## Slide 9
Section 3: Non-Goals THE MOST CRITICAL SECTION
If you wouldn't build it in v1, list it as a Non-Goal. AI will assume everything not mentioned is in scope.

## Slide 10
Non-Goals Format
## Non-Goals
Will NOT build:
- User authentication or login
- Due dates or reminders
- Priority levels or tags
- Cloud sync or backup
- Multiple todo lists
Will NOT use:
- Database (SQLite, PostgreSQL, etc.)
- External APIs
- Rich terminal UI libraries (blessed, rich)
- npm packages beyond standard library

## Slide 11
Non-Goals: Good vs Bad
BAD Non-Goals:
- "Nothing complicated"
- "No fancy stuff"
- "Keep it simple"
(These mean nothing to AI)
GOOD Non-Goals:
Will NOT build:
- User authentication or login
- Database (use JSON file only)
- Cloud sync or backup
- Due dates, reminders, notifications
Will NOT use:
- External APIs
- npm packages beyond stdlib

## Slide 12
How to Write Non-Goals
Ask yourself these questions:
1. What features might AI add that I don't want?
2. What technologies should AI avoid?
3. What scope boundaries exist?
4. What would make this project too complex?
Rule: If someone asks "what about X?" and your answer is
"not in v1", add it to Non-Goals.

## Slide 13
Section 4: Technical Constraints
Format: Table with specific versions and requirements
## Technical Constraints
| Language | Python 3.11+ |
| Framework | None (stdlib only) |
| Dependencies | None |
| Data Storage | JSON at ~/.todo/tasks.json |
| Testing | pytest, minimum 3 tests |
| Code Style | Black formatter, type hints |
Common mistake: Not specifying versions

## Slide 14
Section 5: Success Criteria
Format: Checkboxes with testable criteria
## Success Criteria
[ ] todo add "text" creates task with unique ID
[ ] todo list shows all tasks with status indicators
[ ] todo done 3 marks task as complete
[ ] todo delete 3 removes task with confirmation
[ ] Data persists between sessions
[ ] All tests pass with pytest
Each criterion must be testable - no "works well"

## Slide 15
Section 6: Implementation Phases
Format: Each phase has Goal, Tasks, Verification, Deliverables
### Phase 1: Core Data Model
Goal: Set up project and implement task storage
Tasks:
1. Create project structure with todo.py
2. Define Task dataclass (id, text, completed)
3. Implement JSON read/write
Verification:
python todo.py add "Test task"
cat ~/.todo/tasks.json # Shows task
Deliverables: todo.py, JSON utilities

## Slide 16
Phase Structure
Element Purpose
Goal What this phase accomplishes (one sentence)
Tasks Numbered list of specific tasks
Verification Exact commands to test it works
Deliverables Files/artifacts created
Why phases?
- Guides AI to build incrementally
- Each phase is a checkpoint
- Easier to debug issues

## Slide 17
Section 7: Agent Rules
The guardrails for AI behavior
## Agent Rules
| Always | Ask First | Never |
|----------------------|------------------------|---------------------|
| Validate task ID | Before schema change | External packages |
| Handle errors | Before new commands | Store outside ~/.todo|
| Show help messages | | Add features not in PRD|
Always = Do this automatically
Ask First = Get human approval before
Never = Hard stop, don't do it

## Slide 18
Common Mistake 1: Vague Features
BAD: "Make it work well"
GOOD: todo list shows all tasks with [ ] or [x] prefix
BAD: "Add features as needed"
GOOD: "Only features in Core Features section"

## Slide 19
Common Mistake 2: Missing Non-Goals
Result:
AI adds authentication, database, cloud sync...
Fix:
Before finalizing PRD, ask:
"What features might AI add that I don't want?"
List them ALL in Non-Goals

## Slide 20
Common Mistake 3: No Verification Steps
Bad Phase:
### Phase 1
- Set up project
- Add features
Good Phase:
### Phase 1
Verification:
python todo.py add "Test"
python todo.py list # Shows: [ ] 1. Test

## Slide 21
PRD Quality Checklist
Before you start coding, verify:
[ ] Overview has What/Who/Why (all three)
[ ] Features are numbered (3-5 max for MVP)
[ ] Non-Goals list at least 5 things you WON'T build
[ ] Technical constraints specify exact versions
[ ] Success criteria are testable (not "works well")
[ ] Each phase has verification commands
[ ] Agent Rules table has all three columns filled
If ANY is missing, fix it before touching code.

## Slide 22
Key Takeaways
1. AI cannot infer from omission - Be explicit about everything
2. Non-Goals are critical - List what you WON'T build
3. Use Agent Rules - Define Always/Ask First/Never
4. Include verification - Every phase needs test commands
5. Be specific - "Add task" vs todo add "text" -> shows [ ] 1. text

## Slide 23
Questions?
Remember: A great PRD = A great product
"What you don't say, AI will invent."

## Slide 24
Thank You!
Now go write your PRD
Week 3 Extra Material Complete